Development Plan for zoo application.

0. Current State & Critical Decisions Before Planning Locks

What exists today

- index.html — a single self-unpacking "bundler" artifact (the interactive prototype referenced in PDF §7.4). Its content is embedded as base64 JSON inside <script type="__bundler/template"> — not editable as source. It's a presentation asset, not a codebase to extend.

- README.md — user guide for opening the prototype.

- Concept PDF + DOCX.

- No backend, no build tooling, no package.json, no framework scaffolding.

This means: we are not "extending" an existing app — we are building the real app for the first time, using the prototype as visual reference only.

Open decisions I need from you before I lock the plan (each meaningfully changes the architecture):

| # | Decision | Why it matters |
| --- | --- | --- |
| D1 | Are the "reused platform components" (AI Squad portal, OIP, Agent Builder, ProcureChain, Dashboard) real proprietary services I integrate via API, or do we simulate them inside this app for the demo? | Determines whether we build adapters or replicas of five subsystems. |
| D2 | Is this a demo-only build (Aug 2026 presentation) or the production Phase 1 foundation? | Demo tolerates seeded data + scripted flows; production needs real auth, DB migrations, hardening. |
| D3 | LLM provider — Anthropic Claude (recommended, matches the "grounded/citations" story), OpenAI, or an on-prem model? | Drives cost, RAG stack, prompt-caching strategy. |
| D4 | SSO/MFA — real IdP (Okta/Azure AD/Auth0) or simulated login for demo? | Big scope difference. |
| D5 | Sensor telemetry — real MQTT/OPC-UA ingestion or a scripted simulator for the LSS-204 scenario? | The PDF only asks for the one connected scenario; a simulator is honest and sufficient. |
| D6 | Hosting target — Vercel/Azure/AWS/self-hosted? | Shapes CI/CD and infra choices. |

My recommended defaults (assume these unless you say otherwise): demo-first build with a production-shaped codebase (D2 → demo), simulated component adapters behind clean interfaces so real components can slot in later (D1 → simulate + adapter pattern), Claude Sonnet 4.6 with prompt caching for RAG (D3), simulated SSO with a role picker plus real JWT (D4), scripted telemetry simulator for LSS-204 (D5), Vercel + Postgres (D6).

1. Requirements Extraction (Phase 1)

1.1 Business requirements

- Prove AI operational intelligence in one leadership-friendly demo.

- Reinforce trust: citations, audit trail, synthetic-data banner always visible.

- Land five proof points (secure access, grounded answers, NL analytics, workflow orchestration, measurable value).

- Position Phase 1 as foundation for the broader Zoo Management System.

1.2 Functional requirements (by module)

M1 · Home Portal — role-based landing, 4 KPIs (systems healthy, open alerts, active workflows, knowledge queries), 3×2 module launchpad, live alert feed, global AI ask-bar, one-click "Run connected scenario."

M2 · Knowledge Assistant — chat over indexed SOPs/manuals/policies, every answer returns citations (doc + section), suggested-question chips, "grounded on" corpus panel with index status, answers role-scoped.

M3 · Facilities & Maintenance Intelligence — asset registry + watchlist, live telemetry gauges (DO, pressure, temperature) with threshold bands, per-asset maintenance history, predictive flags, PM-compliance, one-click handoff to Incident.

M4 · Executive Dashboard — natural-language "Ask the data" box, 4 leadership KPIs (MTTR, incident volume, downtime avoided, welfare risk), trend sparkline, operational-value donut, auto-generated summaries with sourced cards.

M5 · Incident & Workflow Assistant — auto-created incident from Facilities alert, AI-assembled response plan timeline with citations, 4-column Kanban (To Do / In Progress / Review / Done), ProcureChain auto-drafted PO awaiting approval, human-in-the-loop confirmations.

M6 · Security / Governance — SSO+MFA indicator, 6 RBAC roles with role→module matrix, immutable audit trail timeline, data classification card.

1.3 The connected scenario (the demo's spine)

Sensor drift on LSS-204 → threshold breach → alert on Home + Facilities → Knowledge retrieves SOP + maintenance history (2026-05-14 shaft seal replacement) → Incident INC-4471 opens with tasks + ProcureChain PO for replacement seal → Executive summary auto-generated (11s signal→plan, 6min containment, ~4h downtime avoided, 0 welfare escalations). Every step writes audit events.

1.4 UI/UX constraints (locked from PDF §7)

- Teal #0E7C86 → #0AA2B0 primary, Slate navy #0F2942 sidebar, Blue #2563EB links/citations, Green/Amber/Red status only, #F4F6F9 surface, 12px radius, soft shadows, system UI sans-serif.

- Persistent left sidebar (6 nav items with live badges), top bar (breadcrumb + global ask + Run scenario + notifications + role), always-visible synthetic-data banner, centered card column.

- Accessibility: strong contrast, keyboard-friendly, responsive.

1.5 Non-functional requirements

Grounded answers only (no hallucinations); every AI action auditable & attributable; role-scoped data; readable on projector; scenario re-runnable idempotently; deterministic-enough for live demo; sub-second UI response outside LLM calls.

1.6 Roles (6, from §5.6)

Executive · Facilities Manager · Curator · Maintenance Tech · Security/Governance Admin · General Staff. Full role×module matrix will be authored in docs/rbac.md.

1.7 Edge cases & risks

- LLM latency during live demo → prompt cache + pre-warm the scenario prompts; fallback to canned responses on timeout.

- Citation hallucination → constrain retrieval to indexed corpus only; reject answers with no citations.

- Scenario re-run during demo → reset endpoint that idempotently returns state to pre-scenario snapshot.

- Timezone/date drift for maintenance history (2026-05-14) → store UTC, render in America/Chicago (zoo local).

- Audit-trail volume → append-only, indexed by actor+resource+time.

- Missing from PDF: how sensor data actually arrives, notification channels (SMS/email/push?), which docs to index, PO approval hierarchy, welfare-escalation policy body. I'll stub reasonable defaults and flag them.

2. System Architecture (Phase 2)

2.1 High-level shape

Single Next.js 15 App Router monorepo (frontend + API routes), Postgres for structured data, pgvector for RAG embeddings, S3-compatible object store for source documents, a lightweight in-process job runner for the scenario orchestration (no separate queue for Phase 1).

Recommendation: Next.js 15 + TypeScript + Tailwind + shadcn/ui + tRPC + Prisma + Postgres/pgvector + NextAuth + Anthropic SDK.

Rationale: matches the "enterprise-SaaS" polish target, one deploy unit, zero context-switching for the small delivery window, tRPC gives typed contracts without OpenAPI ceremony, shadcn lets us match the PDF's design tokens exactly. If you prefer a split (React SPA + separate FastAPI/Node backend), say so and I'll rework §2–§6.

2.2 Component adapters (the "reused components")

Each proprietary component becomes an interface + a Simulated* implementation for the demo. Swap-in real implementations later without touching UI or business logic.

- KnowledgeService (OIP) — ingest(), search(query, roleScope) → passages[], answer(question, roleScope) → { text, citations[] }

- AgentService (Agent Builder) — planIncidentResponse(alert, context) → ResponsePlan

- ProcurementService (ProcureChain) — draftPO(item, incident) → PurchaseOrder

- DashboardService — askData(nlQuery, roleScope) → SourcedSummary

- PortalService (AI Squad) — provided by our Next.js shell directly

2.3 Data flow — connected scenario

TelemetrySimulator ──► /api/telemetry/tick

│                   │

│             evaluateThresholds()

│                   ▼

│             AlertService.raise()  ─────► WebSocket/SSE broadcast

│                                              │

│                                    Home + Facilities live-update

▼

IncidentService.createFromAlert()

│

├─► KnowledgeService.answer(SOP query)  ─── citations logged

├─► KnowledgeService.getAssetHistory()

├─► AgentService.planIncidentResponse()

└─► ProcurementService.draftPO()

│

▼

AuditService.append() (every step)

│

▼

DashboardService.summarize(incident)

2.4 AuthN/AuthZ

NextAuth with Credentials provider (demo) + role claim in JWT. Middleware guards all API routes; RBAC enforced in service layer via a ctx.canAccess(resource, action) helper. Same role gate applied to Knowledge answers (filter passages by role before LLM sees them — prevents leakage through the LLM).

2.5 Real-time

Server-Sent Events for alert feed and scenario progress. Simpler than WebSockets, sufficient for one-way pushes, works through Vercel/edges.

3. Database Design (Phase 3)

Postgres via Prisma. Draft schema (final DDL after approval):

Core entities

- User — id, email, name, roleId, mfaEnabled, createdAt

- Role — id, key (executive|facilities_mgr|curator|maintenance|governance|staff), name

- RoleModuleAccess — roleId, moduleKey, canRead, canAct (materializes the §5.6 matrix)

Facilities

- Asset — id, code (LSS-204), name, category, habitatId, thresholds JSONB, healthStatus, lastPmAt, pmComplianceDue

- Habitat — id, name (River's Edge), area

- SensorReading — id, assetId, metric (do|pressure|temp), value, unit, capturedAt (btree index on (assetId, capturedAt DESC))

- MaintenanceRecord — id, assetId, performedAt, action, technicianId, notes, partsReplaced JSONB

Knowledge (RAG)

- Document — id, title, source, roleScope, indexedAt, indexStatus

- DocumentChunk — id, documentId, section, ordinal, text, embedding vector(1536), roleScope — index: USING hnsw (embedding vector_cosine_ops)

Incidents / Workflow

- Incident — id, code (INC-4471), assetId, priority, status, openedAt, closedAt, mttr, downtimeAvoidedHrs

- IncidentTask — id, incidentId, title, ownerId, column (todo|in_progress|review|done), order, aiGenerated

- ResponsePlanStep — id, incidentId, ordinal, text, citationIds JSONB, generatedAt

Procurement

- PurchaseOrder — id, incidentId, vendor, itemDescription, qty, unitCost, status (draft|pending_approval|approved|sent), approverId

- POApproval — id, poId, actorId, decision, decidedAt

Governance

- AuditEvent — id, actorId, actorRole, action, resourceType, resourceId, meta JSONB, occurredAt (indexes on (occurredAt DESC), (resourceType, resourceId), (actorId, occurredAt DESC)) — append-only (no update/delete grants)

- AiInteraction — id, kind (retrieval|answer|plan|summary), promptHash, model, tokensIn, tokensOut, citations JSONB, userId, createdAt

Analytics (materialized for dashboard)

- KpiSnapshot — id, kpiKey, value, capturedAt (nightly + on-demand refresh)

Validation rules — Zod at API boundary; Postgres CHECK constraints for enums; NOT NULL everywhere role-scoping matters; foreign keys with ON DELETE RESTRICT for anything an audit event references.

4. Frontend Plan (Phase 4)

4.1 Route map (Next.js App Router)

/(auth)/login

/(app)/                        → Home Portal (M1)

/(app)/knowledge               → Knowledge Assistant (M2)

/(app)/facilities              → Facilities Intelligence (M3)

/(app)/facilities/[assetCode]  → Asset detail (LSS-204 focus card)

/(app)/executive               → Executive Dashboard (M4)

/(app)/incidents               → Incident list

/(app)/incidents/[code]        → Incident detail (kanban + plan) (M5)

/(app)/security                → Security & Governance (M6)

/(app)/security/audit          → Audit trail detail

4.2 Shell components (built once, reused everywhere)

AppShell, Sidebar (with live badges via SSE), TopBar (breadcrumb + GlobalAskBar + RunScenarioButton + NotificationsBell + RoleMenu), SyntheticDataBanner, PageContainer.

4.3 Design system module (components/ui/ via shadcn, themed)

Card, KpiTile, StatusChip (green/amber/red only), CitationChip, ModuleTile, Kanban, Timeline, Gauge (DO/pressure/temp), SparklineCard, DonutCard, ChatBubble, GroundedAnswerCard, ComponentReuseChip. Tokens in tailwind.config.ts mirror PDF §7.2 exactly.

4.4 State management

- Server state: TanStack Query over tRPC (cache, background revalidation).

- Real-time: SSE subscription hook useLiveAlerts() that invalidates relevant queries.

- Local UI state: useState/useReducer; no Redux/Zustand for Phase 1 — overkill.

- Forms: react-hook-form + Zod (shared Zod schemas with backend).

4.5 Responsive strategy

Desktop-first (leadership demo runs on projector), graceful ≥1024px → tablet stacking → mobile shows single-column cards, sidebar collapses to top drawer.

4.6 Accessibility

shadcn primitives are Radix-based (a11y-correct). Enforce: focus rings visible, aria-live=polite on alert feed, role=status on gauges, color-blind-safe status palette variant.

5. Backend Plan (Phase 5)

5.1 API surface (tRPC routers)

- auth.login, auth.session, auth.switchRole (demo-only)

- portal.overview (KPIs + alerts + queries count)

- knowledge.ask, knowledge.corpusStatus, knowledge.suggestions

- facilities.assets, facilities.asset(code), facilities.telemetry(code, range), facilities.handoffToIncident

- executive.kpis, executive.askData, executive.summarize(incidentId), executive.valueOverview

- incidents.list, incidents.get(code), incidents.createFromAlert, incidents.tasks.move, incidents.tasks.confirm

- procurement.drafts, procurement.approve, procurement.reject

- security.roles, security.accessMatrix, security.auditTrail(filters)

- scenario.run, scenario.reset, scenario.state

5.2 Service layer

AuditedService base wraps every method to write an AuditEvent. Services: KnowledgeService, FacilitiesService, IncidentService, ProcurementService, DashboardService, ScenarioOrchestrator, TelemetrySimulator, AuthzService.

5.3 RAG pipeline (KnowledgeService)

- Ingest markdown/PDF SOPs → chunk (500 tokens, 50 overlap) → embed (Voyage or OpenAI text-embedding-3-small) → store in DocumentChunk.

- Query → embed → pgvector cosine top-k (k=6) filtered by role scope → rerank (optional) → build citation-constrained prompt → call Claude with tool-use forcing JSON { answer, citations[] } → validate every citation ID exists → persist AiInteraction.

- Reject answers with zero citations (return "insufficient grounding").

5.4 Scenario orchestrator

ScenarioOrchestrator.run() executes deterministic steps with realistic timing, each awaiting UI ack via SSE for demo pacing control. reset() truncates scenario-scoped rows and re-seeds.

5.5 Error handling & security

Central AppError taxonomy → tRPC error formatter → typed client toasts. Rate-limit knowledge.ask and executive.askData per user. Input validation with Zod at every boundary. SSRF-safe fetches. Content-Security-Policy headers. Prisma parametrized only. Audit access denials.

6. Implementation Roadmap (Phase 6)

Rough sizing: ~4–6 weeks single dev, ~2.5–3 weeks pair. Each step lists concrete file changes.

Step 1 · Repo & tooling foundation (S)

- Init Next.js 15 + TS + Tailwind + ESLint/Prettier + Vitest + Playwright.

- Files: package.json, next.config.ts, tailwind.config.ts, tsconfig.json, .eslintrc.cjs, .prettierrc, vitest.config.ts, playwright.config.ts, .env.example.

- Outcome: pnpm dev boots a blank shell.

Step 2 · Design tokens & shell (M)

- Encode PDF §7.2 tokens; build AppShell, Sidebar, TopBar, SyntheticDataBanner, PageContainer.

- Files: styles/globals.css, components/shell/*, components/ui/* (shadcn init + themed).

- Outcome: navigable empty six-module skeleton matching the visual language.

Step 3 · Database + Prisma + seeds (M)

- Prisma schema (§3), initial migration, seed script for roles, users, LSS-204 asset, one habitat, three months of telemetry, one prior maintenance record (2026-05-14 shaft seal).

- Files: prisma/schema.prisma, prisma/migrations/*, prisma/seed.ts, docs/rbac.md.

- Outcome: pnpm db:seed produces a demo-ready DB.

Step 4 · Auth + RBAC (M)

- NextAuth credentials provider, JWT role claim, middleware guard, role-switcher for demo, AuthzService, access matrix.

- Files: app/(auth)/login/page.tsx, lib/auth/*, middleware.ts, server/services/authz.ts.

- Outcome: login → role-appropriate sidebar; unauthorized routes 403.

Step 5 · Audit service + tRPC scaffolding (S)

- AuditedService base, tRPC root router, error formatter, SSE broadcaster.

- Files: server/trpc/*, server/services/audit.ts, server/realtime/sse.ts.

- Outcome: every service call auto-writes AuditEvent; UI can subscribe.

Step 6 · Home Portal (M1) (M)

- KPI tiles, module launchpad, live alert feed (SSE), Run-scenario button.

- Files: app/(app)/page.tsx, components/home/*, server/routers/portal.ts.

- Outcome: home renders live KPIs; button visible but no-op until Step 12.

Step 7 · Facilities Intelligence (M3) + Telemetry Simulator (L)

- Asset registry, watchlist, focus card with 3 gauges, maintenance history, threshold evaluation, alert raise-on-breach.

- Files: app/(app)/facilities/*, server/routers/facilities.ts, server/services/facilities.ts, server/services/telemetry-simulator.ts, components/facilities/{Gauge,Watchlist,AssetFocusCard}.tsx.

- Outcome: LSS-204 gauges live-update; crossing threshold raises alert on Home.

Step 8 · Document ingestion + RAG (M2 foundations) (L)

- Chunk+embed pipeline, pgvector migration, ingestion CLI, sample SOP corpus (life-support SOP, escalation policy, pump manual excerpt) authored as synthetic markdown.

- Files: server/services/knowledge/*, scripts/ingest.ts, content/sops/*.md, prisma/migrations/*_pgvector.sql.

- Outcome: pnpm ingest fills DocumentChunk; corpus panel shows indexed docs.

Step 9 · Knowledge Assistant UI (M2) (M)

- Chat thread, GroundedAnswerCard with citations strip, suggestion chips, corpus rail, role-scoped answers.

- Files: app/(app)/knowledge/*, components/knowledge/*, server/routers/knowledge.ts.

- Outcome: users can ask questions and get cited answers.

Step 10 · Incident + Workflow (M5) (L)

- Incident model, Kanban board (drag), response-plan timeline, AgentService that composes plan from KnowledgeService retrievals, task confirmation flow.

- Files: app/(app)/incidents/*, components/incident/{Kanban,PlanTimeline}.tsx, server/routers/incidents.ts, server/services/agent.ts.

- Outcome: alert → incident with tasks + plan + citations.

Step 11 · ProcureChain (procurement) (M)

- Draft PO, approval flow, PO card inside incident detail.

- Files: components/procurement/*, server/routers/procurement.ts, server/services/procurement.ts.

- Outcome: incident auto-drafts PO for replacement seal; approver signs off.

Step 12 · Scenario Orchestrator (M)

- End-to-end scripted flow: telemetry drift → alert → knowledge retrievals → incident → PO → summary. Reset endpoint. SSE-driven progress stepper.

- Files: server/services/scenario.ts, components/scenario/RunButton.tsx, app/api/scenario/*.

- Outcome: "▶ Run connected scenario" walks all six modules end-to-end in ~90 s.

Step 13 · Executive Dashboard (M4) (M)

- KPIs, sparkline, value donut, Ask the data NL analytics with sourced summary cards, auto-generated incident summary.

- Files: app/(app)/executive/*, components/executive/*, server/routers/executive.ts, server/services/dashboard.ts.

- Outcome: post-scenario, exec view shows summary + measurable value figures from §9.

Step 14 · Security & Governance (M6) (S)

- Role×module matrix table, audit-trail timeline, data classification card, SSO/MFA indicators.

- Files: app/(app)/security/*, components/security/*, server/routers/security.ts.

- Outcome: audit trail mirrors scenario steps; matrix visible.

Step 15 · Polish, a11y, demo hardening (M)

- Loading skeletons, error boundaries, keyboard nav pass, projector-readable font sizes, prompt-cache warmup, pre-rendered fallback answers for LLM outages, README overhaul.

- Files: components/ui/Skeleton.tsx, app/error.tsx, docs/demo-runbook.md.

- Outcome: reliable live demo.

Complexity legend: S = ≤1 day, M = 2–4 days, L = 5–8 days.

7. Testing Strategy (Phase 7)

- Unit (Vitest) — services (Authz, Facilities threshold logic, Knowledge citation validator, Scenario orchestrator state machine), Zod schemas, RBAC matrix.

- Contract (Vitest + tRPC msw) — every router: happy path, unauth, forbidden, validation error.

- Integration (Vitest + Testcontainers Postgres) — RAG ingest→retrieve→cite loop with a tiny fixed corpus; audit-event write on every mutation.

- E2E (Playwright) — three journeys: (a) login as Facilities Manager → run scenario → verify incident + PO created + summary appears; (b) role-scoping negative test (Staff cannot see Governance module); (c) reset scenario returns clean state.

- Visual regression (Playwright snapshots) — Home, Knowledge answer card, Facilities focus card, Incident kanban.

- LLM eval harness — 20 canned questions with expected citation set; CI asserts ≥95% citation-accuracy.

- Coverage target: 80% lines on services, 60% overall.

8. Deployment (Phase 8)

- Environments: local (docker-compose Postgres+pgvector), preview (Vercel per-PR + Neon branch DB), demo (Vercel prod + dedicated Neon), optional prod later.

- Build: pnpm build → Next.js standalone; Prisma migrations via prisma migrate deploy in a pre-deploy step.

- CI/CD (GitHub Actions) — lint → typecheck → unit → integration (Testcontainers) → build → deploy preview → E2E against preview → promote on main merge.

- Secrets: .env with DATABASE_URL, NEXTAUTH_SECRET, ANTHROPIC_API_KEY, EMBEDDING_API_KEY, S3_*. Vercel env vars in prod.

- Observability: structured JSON logs (pino), Sentry for errors, LLM interactions logged to AiInteraction table for review.

- Backup: nightly Neon PITR; document corpus in S3 with versioning.

- Production considerations for later: real IdP (Okta), MQTT ingestor for real sensors, dedicated worker for orchestration, LangSmith/Langfuse for LLM tracing, CSP + WAF, SOC2-lite audit-log retention (7 yr).

9. Risks & Missing Requirements (flag list)

- Component reuse ambiguity (D1) — biggest scope lever.

- No SOP corpus provided — I'll draft synthetic SOPs (life-support, escalation, PM policy, pump manual excerpt) for you to review.

- PO approval hierarchy undefined — assuming single approver = Facilities Manager unless told.

- Notification channels (email/SMS/push) unspecified — Phase 1 will show in-app notifications only.

- Value figures in §9 are illustrative — I'll seed them exactly as shown for the demo; production would derive from telemetry.

- LLM cost/latency for live demo — mitigate with prompt cache + pre-warm + canned fallback.

- Timezone — assuming America/Chicago (St. Louis).

- Design source of truth — the bundled index.html prototype is a rendered artifact, not editable source. I'll match it by-eye from the PDF tokens; if you can share a screenshot walkthrough or the original design file, alignment will be tighter.

10. Files & Folders to Be Created

prisma/

schema.prisma  migrations/  seed.ts

content/sops/{life-support-sop,escalation-policy,pm-policy,pump-manual}.md

scripts/{ingest.ts,reset-demo.ts}

src/app/

(auth)/login/page.tsx

(app)/{layout.tsx,page.tsx,knowledge,facilities,executive,incidents,security}/**

api/{auth,scenario,telemetry,sse}/**

error.tsx  not-found.tsx

src/components/

shell/{AppShell,Sidebar,TopBar,SyntheticDataBanner,GlobalAskBar,RunScenarioButton}.tsx

ui/*                         (shadcn themed)

home/{KpiStrip,ModuleLaunchpad,AlertFeed}.tsx

knowledge/{Chat,GroundedAnswerCard,CorpusRail,SuggestionChips}.tsx

facilities/{Gauge,AssetFocusCard,Watchlist,MaintHistory}.tsx

executive/{AskData,KpiStrip,Sparkline,ValueDonut,SummaryCard}.tsx

incident/{IncidentBanner,Kanban,PlanTimeline,POCard}.tsx

security/{RoleMatrix,AuditTimeline,ClassificationCard}.tsx

scenario/{ProgressStepper,FlowMap}.tsx

src/server/

trpc/{root,context,middleware}.ts

routers/{portal,knowledge,facilities,executive,incidents,procurement,security,scenario}.ts

services/{audit,authz,knowledge,facilities,agent,procurement,dashboard,scenario,telemetry-simulator}.ts

realtime/sse.ts

src/lib/{auth,rbac,zod-schemas,llm-client,embeddings,citation-validator}.ts

tests/{unit,integration,e2e}/**

docs/{rbac.md,demo-runbook.md,architecture.md}

.github/workflows/ci.yml

docker-compose.yml  Dockerfile

tailwind.config.ts  next.config.ts  tsconfig.json  package.json  .env.example

Files touched: README.md (rewrite for the real app).

What I need from you

- Answer D1–D6 in §0 (or approve my recommended defaults).

- Confirm the Next.js + Postgres + Claude stack, or nominate an alternative.

- Confirm the 15-step roadmap or reorder/cut.

- Any additional requirements not in the PDF (notification channels, PO approval chain, specific SOP content, additional roles).

Once you approve, I'll start with Step 1 (repo scaffold) and check in after each step. I won't touch code until then.

Top of Form

Bottom of Form